TEAMTAATOM

Web Application

User Acceptance Testing Guide

35 test scenarios covering every feature delivered in this programme of work

| Release | Web feature parity programme — complete delivery |
| --- | --- |
| Scope | 46 changes across posts, shorts, chat, notifications, journeys, profile, search and admin |
| Environment | Local / staging build (not yet deployed to production) |
| Accounts required | Three standard test accounts, plus SuperAdmin access for Section 35 |
| Estimated duration | Approximately 5 to 6 hours for a full pass |
| Tester name |  |
| Date tested |  |

# How to use this document

Each section below is one self-contained test. Every test tells you exactly where to go in the application, what to do step by step, and what a correct result looks like. You do not need any technical knowledge or developer tools to complete them.

After each test there is a result strip. Tick Pass or Fail, and write a short note if anything looked wrong. If a test fails, please still continue to the next one — the tests are independent.

## What the labels mean

Where: the exact page or screen to start from.

Expected: what should happen if the feature is working correctly.

Needs two accounts: open a second browser (or a private/incognito window) and sign in as a different user, so you can see both sides at once.

## Before you begin

- Have three test accounts ready. This guide calls them A, B and C. A is your main account; B is used for anything involving two people; C is used in two tests only.

- Use two browser windows side by side (or one normal and one private window) so you can watch both accounts at the same time. Several tests depend on seeing something update live.

- Section 35 requires access to the SuperAdmin panel. If you do not have it, skip that section.

- The guide is grouped by area of the application rather than by the order things were built, so you can work through one area at a time and stop between parts.

- Make sure the application is running before you start. If any page fails to load at all, stop and report that first — the rest of the tests will not be meaningful.

## Known behaviour — please do not report these

The following are already known, understood, and either intentional or scheduled separately. They are not defects, and reporting them will not add new information:

Known and expected - Opening a chat with someone who was already online before you opened the conversation will not show their green online indicator until they next reconnect. Presence does work correctly when someone comes online while you are already watching. - Clicking an individual notification does not mark that one notification as read. Only the "Mark all read" button marks notifications as read. This is a known gap. - The main feed does not update like and comment counts live. Only the individual post page does. This was a deliberate decision, not an oversight. - Blocking someone also removes any follow relationship between you, in both directions. This is long-standing intended behaviour.

# Part 1 — Posts and comments

## 1.  Deleting a comment

Where:  Any post that has comments, either in the feed or on the post's own page.

Do this

1.  Add a comment to a post.

2.  Check that it appears in the list.

3.  Delete it.

4.  Refresh the page.

5.  Now sign in as account B and look at a comment written by account A, on a post that B does not own.

What should happen

- A delete option appears on your own comments, and on any comment left on a post you own.

- The comment disappears straight away when deleted.

- After refreshing, it is still gone. This confirms it was properly deleted rather than just hidden.

- Account B has no delete option on someone else's comment on a post B does not own.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 2.  Seeing who liked a post

Where:  Any post with at least one like.

Do this

1.  Like a post, if it is not already liked.

2.  Click on the number of likes.

3.  Click on one of the people in the list.

4.  Now find a post with no likes at all and click its like count.

What should happen

- A list of everyone who liked the post opens, including your own account.

- Clicking a person takes you to their profile.

- A post with no likes shows a simple message such as "No likes yet", not an error.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 3.  Turning comments off and on

Where:  One of your own posts.

Needs two accounts signed in at the same time.

Do this

1.  Open the three-dot menu on your own post and choose to turn off comments.

2.  Look at where the comment box was.

3.  Now view the same post as account B, or in a private browsing window.

4.  Go back and turn comments on again, then check both accounts once more.

What should happen

- The comment box is replaced by a notice saying comments are turned off.

- Account B also sees comments as turned off. It must not be switched off only for you.

- Turning comments back on restores the comment box for everyone.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 4.  Editing the caption of a post

Where:  One of your own posts.

Do this

1.  Open the post's three-dot menu, choose Edit, change the caption and save.

2.  Look at the post you just edited.

3.  Now find the same post everywhere else it appears: the main feed, your saved posts, any hashtag page it belongs to, and the post's own page.

4.  Refresh each of those pages.

What should happen

- The new caption shows immediately on the post you edited.

- After refreshing, the new caption is correct everywhere the post appears.

Note:  Only the caption can be changed. There is deliberately no way to change the photo or the location. If the caption briefly looks out of date on the post's own page or the profile grid until you refresh, that is a known minor limitation rather than a new fault — but please still note it if you see it.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 5.  Sharing a post

Where:  The share option on any post.

Do this

1.  Use Copy link, then paste the copied link into a new browser tab.

2.  Use Send to chat and send the post to another account.

3.  If your browser offers your device's own share menu, try that too.

4.  Try the Twitter and Facebook options if they are shown.

What should happen

- The copied link opens the correct post.

- The post arrives in the conversation as a proper card, not as raw text.

- Every share option completes without an error.

Note:  The number of times a post has been shared is recorded internally but is not shown anywhere on screen, so there is nothing visible to check for that part.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 6.  Like and comment counts updating live on a post page

Where:  Open the same individual post in two windows.

Needs two accounts signed in at the same time.

Do this

1.  Have accounts A and B both open the same post's page.

2.  As account B, like the post, and watch account A's screen.

3.  As account B, add a comment, and watch account A's screen again.

What should happen

- The like count on account A's screen updates without any refresh.

- The new comment appears on account A's screen without any refresh.

Note:  This applies only to an individual post's page. The main feed deliberately does not do this.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Part 2 — Short videos

## 7.  Short videos play properly on saved and hashtag pages

Where:  The Shorts page, then your Saved page and a hashtag page.

Do this

1.  Go to Shorts, pick one, and save it using the bookmark icon.

2.  Go to your Saved page and look at it.

3.  Press play.

4.  Click on the middle of the video picture itself.

5.  Go back, and this time click on the video's play or progress bar at the bottom.

6.  Find a short whose caption contains a hashtag, then open that hashtag's page.

7.  Also check that ordinary photo posts still look right on both pages.

What should happen

- The short appears as a proper video with playback controls, not as a broken image icon.

- It genuinely plays when you press play.

- Clicking the picture opens the post's page.

- Clicking the playback controls does not navigate away — it just controls the video.

- The same correct video appears on the hashtag page.

- Photo posts are unchanged.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 8.  Like, comment, share and save on the Shorts page

Where:  The Shorts page.

Do this

1.  Click the heart icon on a short, then reload the page.

2.  Click it again to remove the like, and reload again.

3.  Click the comment icon, post a comment, then close the comment panel.

4.  Click the share icon.

5.  Click the bookmark icon, then reload the page.

6.  Finally, check that playing, pausing, muting and scrolling between shorts all still work.

What should happen

- The like count changes and the heart fills in. It is still there after reloading.

- Removing the like reverses it, and that also survives a reload.

- A comment panel slides up, the comment posts, and the comment count updates after closing it.

- The share window opens showing the correct short.

- The bookmark fills in and is still saved after reloading.

- All the existing video controls still behave normally.

Note:  Before this release these four buttons were visible but did nothing at all.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Part 3 — Chat and messaging

## 9.  Sending photos, videos and documents

Where:  Any conversation, either one-to-one or a group.

Do this

1.  Click the paperclip icon in the message box and choose one to three photos.

2.  Look at what appears before you send, and try removing one of them.

3.  Send them.

4.  Click one of the sent images.

5.  Now try sending a video file, then a PDF or similar document.

6.  Try selecting six files at once.

7.  Try a file larger than 10MB.

8.  Try an unusual file type, such as a .zip file.

9.  Send only files with no message text.

10.  Send only text with no files.

11.  Repeat a couple of these in a group conversation as well as a one-to-one.

What should happen

- Small previews appear before sending, and each can be removed individually.

- Photos appear in the conversation and open full size when clicked.

- Videos appear with playback controls.

- Documents appear as a named file you can download, not as a broken image.

- Only five of the six files are accepted, and you are told which one was left out and why.

- Oversized and unsupported files are refused with a clear reason. They must not disappear silently.

- Sending files with no text is allowed.

- Sending text with no files still works normally.

- Attachments look the same in group conversations as in one-to-one conversations.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 10.  Deleting a conversation

Where:  The main chat list.

Do this

1.  Find the delete icon on a conversation row.

2.  Click it and read the message that appears.

3.  Confirm.

4.  Do the same for both a one-to-one conversation and a group conversation.

5.  Now click anywhere else on a conversation row.

What should happen

- You are asked to confirm, and the message names the conversation.

- The conversation disappears from the list immediately.

- This works the same way for both types of conversation.

- Clicking elsewhere on the row still opens the conversation as normal.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 11.  Messages arrive instantly, without refreshing

Where:  Open the same conversation between A and B in two windows, side by side.

Needs two accounts signed in at the same time.

Do this

1.  Send a message from account A.

2.  Watch account B's window without touching it.

3.  Send a reply from account B and watch account A's window.

4.  Send three or four messages quickly from A.

5.  Refresh account B's page.

6.  Go to the main chat list and look at this conversation's row.

What should happen

- Each message appears on the other person's screen within a second or two, with no refresh needed.

- Rapid messages each appear exactly once, in the correct order. No duplicates and none missing.

- After refreshing, every message is still there and still in order.

- The chat list shows the newest message as the preview text, with an up-to-date timestamp.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 12.  Typing indicator

Where:  The same two windows as the previous test.

Needs two accounts signed in at the same time.

Do this

1.  Start typing in account A's message box, but do not send.

2.  Watch account B's window.

3.  Stop typing and wait a few seconds.

4.  Type again and this time actually send the message.

What should happen

- Account B sees an indicator showing that A is typing.

- The indicator disappears on its own a few seconds after A stops typing.

- When the message is sent, the indicator clears and the message appears.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 13.  Read receipts

Where:  The same two windows.

Needs two accounts signed in at the same time.

Do this

1.  Close account B's conversation, or move B to a different page.

2.  Send a message from account A.

3.  Look at how A's message is marked.

4.  Now open the conversation as account B, and watch A's window.

What should happen

- While B has not seen it, A's message shows as delivered but not yet read.

- The moment B opens the conversation, A's message changes to read — without A refreshing anything.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 14.  Sharing a journey into a conversation

Where:  Open any completed journey, then the chat list.

Needs two accounts signed in at the same time.

Do this

1.  Open a completed journey's detail page and click Share.

2.  Look at what opens.

3.  Choose Send to chat, select account B, and send it.

4.  Look at how the message appears in the conversation.

5.  Click View Journey on that message.

6.  Check the same conversation from account B's side.

7.  Go back to the Share window and try Copy link, Facebook and Twitter.

What should happen

- A share window opens showing a preview of the journey, including its title, distance and status.

- In the conversation, the message appears as a proper journey card with a View Journey link.

- It must not appear as raw text in square brackets. That would be a failure.

- View Journey opens the correct journey.

- Account B sees exactly the same card.

- Copy link, Facebook and Twitter each produce a working link to the journey.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 15.  Sharing posts into a group conversation

Where:  A group or community-page conversation with three people in it.

Needs two accounts signed in at the same time.

Do this

1.  Share any post into a group conversation, not a one-to-one conversation.

2.  Look at how it appears for all three participants.

3.  Click the shared post.

4.  Now also share a journey into the same group conversation.

What should happen

- The post appears as a proper card with its image and caption, for every participant.

- It must not appear as raw text in square brackets.

- Clicking the card opens the correct post.

- The shared journey also appears as a proper journey card.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 16.  Block, mute and clear a conversation

Where:  Open a conversation with account B and use the three-dot menu in the header.

Needs two accounts signed in at the same time.

Do this

1.  Make sure the conversation has several messages in it. Choose Clear chat and confirm.

2.  Now check account B's side of the same conversation.

3.  Choose Mute. Then refresh the page.

4.  Unmute, and refresh again.

5.  Choose Block user and confirm.

6.  As account B, try to send account A a message.

7.  Open account A's profile page and check whether it agrees that B is blocked.

8.  Unblock, and have B try again.

What should happen

- Clearing empties the conversation for both people. If B can still see the messages, that is a failure.

- Muting persists after a refresh, and unmuting reverses it and also persists.

- Blocking returns you to the chat list. This can take a couple of seconds, which is normal.

- B's message is refused with a clear message on screen. It must not fail silently or crash.

- The profile page and the chat screen agree about the block.

- After unblocking, B can send messages again.

Note:  Blocking also removes any follow relationship between the two accounts, in both directions. That is expected.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Part 4 — Notifications and follow requests

## 17.  Live notifications and the unread badge

Where:  Sign in as account B and stay on the main feed. Account A performs the actions.

Needs two accounts signed in at the same time.

Do this

1.  As account A, like one of account B's posts.

2.  Watch account B's bell icon without refreshing.

3.  As account A, comment on one of B's posts, and watch the badge again.

4.  Check the bell badge on a normal desktop window, then narrow the window until the mobile bottom bar appears and check it there too.

5.  Open the notifications page as account B.

6.  Leaving that page open, have account A follow account B.

7.  Click Mark all read.

8.  Sign account B out and back in while an unread notification is waiting.

What should happen

- A badge appears on B's bell within a second or two, with no refresh, showing 1.

- After the second action the badge shows 2. Not still 1, and not 3.

- The badge appears correctly in both the desktop header and the mobile bottom bar.

- The notifications list shows the correct wording, the correct person's name and picture, and the correct post image.

- The new notification appears at the top of the list immediately, with proper content. The word "undefined" must not appear anywhere.

- Mark all read clears the badge completely.

- After signing back in, the badge immediately shows the correct number.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 18.  Notifications reach only the right person

Where:  Three windows: accounts A, B and C.

Needs two accounts signed in at the same time.

Do this

1.  Sign in as accounts B and C in separate windows, both sitting idle on the feed.

2.  As account A, like a post belonging to account B.

3.  Check account B's window.

4.  Now carefully check account C's window.

What should happen

- Account B receives a notification badge.

- Account C receives absolutely nothing. No badge, no change on screen.

- If account C sees any notification at all, that is a serious failure and should be reported immediately.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 19.  Approving and rejecting follow requests

Where:  Settings, then Follow requests.

Needs two accounts signed in at the same time.

Do this

1.  In account A's privacy settings, turn on the option requiring approval for new followers.

2.  As account B, request to follow account A.

3.  As account A, open the follow requests page and approve the request.

4.  Check account A's followers list.

5.  Repeat with a second request, but reject it this time.

6.  Finally, try approving a request directly from the notifications page instead.

What should happen

- The pending request from account B is listed.

- Approving works cleanly, with no error message and no silent failure.

- Account B genuinely appears in A's followers list afterwards.

- Rejecting removes the request, and the person is not added as a follower.

- Tapping a follow request in the notifications list opens an approve or decline window, and that route works too.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Part 5 — Journeys and navigation

## 20.  Delete and rename journeys, and see journey photos

Where:  The journeys list, and an individual journey's page.

Do this

1.  Delete a journey from the list and confirm when asked.

2.  Reload the page.

3.  Open a journey and rename it, then reload.

4.  Open a journey that had photos taken during it.

5.  Click one of the photo markers or list items.

6.  If any of those posts is a video, check how it displays.

What should happen

- You are asked to confirm before anything is deleted, and it then disappears.

- After reloading, the deleted journey is still gone.

- The new name is saved and survives a reload.

- Photos taken during the journey appear both as markers on the map and as a list.

- Clicking one opens the correct post.

- Videos display as playable videos, not as broken images.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 21.  Seeing more than thirty journeys

Where:  The journeys list, on an account with more than thirty journeys.

Do this

1.  Scroll to the bottom of the list.

2.  Click Load more.

3.  Keep loading until there are no more.

4.  Then check an account with fewer than thirty journeys.

What should happen

- A Load more button is available at the bottom.

- Clicking it adds the next batch below the existing ones, rather than replacing them.

- The button disappears once everything is loaded, and the total matches the real number.

- On an account with only a few journeys, no Load more button appears at all.

Note:  Previously the list stopped at thirty with no way to see the rest.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 22.  Recording a journey: title, live map, discard and finish

Where:  The Navigate page. Best done on a phone, or while walking with a laptop.

Do this

1.  Type your own title in the box before starting, then start the journey.

2.  Start another journey leaving the title box empty.

3.  While a journey is running, move around for a minute and watch the map.

4.  Press Pause, then Resume.

5.  Press Discard, then cancel when asked to confirm.

6.  Press Discard again and confirm this time.

7.  Reload the page.

8.  Start a fresh journey, move a little, then press Complete journey.

What should happen

- Your custom title is shown on the running journey.

- With the box left empty, it falls back to an automatic name based on the date.

- The map draws your route as you move and keeps you in view.

- Pausing stops tracking and resuming starts it again.

- Cancelling the discard leaves your journey running and intact.

- Confirming the discard ends it and returns you to the empty state, and it does not come back after a reload.

- Completing takes you straight to that journey's summary page, showing the correct title, status and a sensible distance.

Note:  Location points are saved every few seconds rather than instantly, so allow ten to fifteen seconds of real movement before judging whether tracking works.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Part 6 — Profile, privacy and settings

## 23.  Who can see your travel routes

Where:  Settings, then Route access requests.

Needs two accounts signed in at the same time.

Do this

1.  In account A's settings, set route visibility so that people must be approved.

2.  As account B, go to account A's profile and request access to their routes.

3.  As account A, open the route access page and approve B's request.

4.  Look for a list of people who currently have access.

5.  Click Revoke on account B's row and confirm.

6.  Now, as account B, try to view account A's travel map again.

7.  Use the page's Refresh button while both a pending request and an approved person exist.

What should happen

- Account B appears in the list of people with access after being approved.

- Revoking asks you to confirm, then removes B from the list.

- Most importantly, account B genuinely can no longer see account A's routes. Being removed from the list alone is not enough.

- The Refresh button reloads both the pending and approved lists correctly.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 24.  Changing nationality, location and languages

Where:  Settings, then Account.

Do this

1.  Check that nationality, current location and spoken languages are all shown, already filled in with your existing details.

2.  Change your nationality, save, and reload the page.

3.  Change your current location, save, and reload.

4.  Change your languages, including using the "Other" option to type one in, then save and reload.

5.  Now the important one: set your location and save. Then make three more separate saves changing only your name or your bio. Now reload and look at your location again.

6.  Finally, check a brand new account where none of these have ever been set.

What should happen

- All three fields are present and pre-filled.

- Each change is saved and still correct after reloading.

- Crucially, your location is still there after those three unrelated saves.

- On a new account the page loads cleanly, shows no stray text such as "undefined", and still saves correctly.

Note:  Previously these three could only be set once when the account was first created, and there was a fault that quietly erased your saved location whenever you changed anything else.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 25.  Seeing more than twenty followers

Where:  A profile's followers page, on an account with more than twenty followers.

Do this

1.  Look at the bottom of the followers list.

2.  Click Load more until everything is loaded.

3.  Switch to the Following tab.

4.  Load more on that tab too, then switch back to Followers.

5.  Follow or unfollow someone directly from within the list.

6.  Then check an account with only one follower.

What should happen

- The first twenty load, with a Load more button below them.

- The rest load correctly, and the total matches reality.

- The Following tab loads its own separate list, not a leftover copy of the followers list.

- Switching between the tabs keeps each list correct.

- Following and unfollowing from the list works and updates immediately.

- With only one follower, no Load more button appears.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 26.  Activity page wording, filters and paging

Where:  The Activity page.

Do this

1.  Read the wording on each row.

2.  Look at rows where you followed someone.

3.  Try each of the filter buttons: All, Posts, Likes, Comments, Follows.

4.  Switch between filters several times.

5.  On an account with more than thirty activities, scroll to the bottom.

What should happen

- Every row describes what actually happened — posted, liked, commented, started following, created a collection.

- No row should say only "was active". If any does, that is a failure.

- Follow rows name the person who was followed.

- Each filter shows only the matching kind of activity.

- Switching filters always shows correct results, never leftovers from the previous filter.

- Load more brings in activities beyond the first thirty.

Note:  Before this release every row showed the same generic "was active" wording.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Part 7 — Search and discovery

## 27.  Searching by place

Where:  The Search page.

Do this

1.  Search for a city or place name that you know appears on a real post's location.

2.  Look for a Places section in the results.

3.  Now search for something meaningless that will match nothing.

4.  Check that the Travellers, Hashtags and Trips sections still work.

5.  Resize your browser window to different widths, or check on a phone.

What should happen

- A Places section appears alongside the others, showing matching posts.

- A meaningless search shows an empty result, not an error.

- The other three sections still return correct results.

- The results still lay out sensibly at different screen widths, with nothing overlapping or cut off.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 28.  Mentioning someone with the @ symbol

Where:  Three places: writing a new post caption, writing a comment, and editing an existing caption.

Do this

1.  Type @ followed by at least three letters of a verified user's name.

2.  Click one of the suggestions.

3.  Try again, but this time use the up and down arrow keys and press Enter to choose.

4.  Open the suggestions again and press Escape.

5.  Type @ followed by only one or two letters.

6.  Type @ followed by letters matching an ordinary, non-verified account.

7.  Type a caption containing an email address and then an @ mention, for example: contact me at a@b.com then @jo

8.  Type @jo, then a space, then keep typing.

9.  In the edit caption window specifically, bring up a long list of suggestions and look at the Save and Cancel buttons.

10.  Finally, press Enter in the caption box when no suggestions are showing.

What should happen

- A list of matching people appears, each with their picture, name and username.

- Clicking a suggestion inserts their username followed by a space, in the right place.

- The arrow keys move the highlight and Enter chooses, exactly like clicking does.

- Escape closes the list without inserting anything.

- One or two letters shows no suggestions. Three is the minimum, by design.

- A non-verified account returns no results. Only verified accounts can be mentioned — this is intended.

- The suggestions follow the last @ you typed, not the one in the email address.

- Typing on after a space does not reopen the list because of an earlier @.

- Save and Cancel stay visible and clickable even with a long list of suggestions open.

- Enter behaves normally when no suggestion list is open.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 29.  Recent searches

Where:  The Search page.

Do this

1.  Search for something with at least three letters, and click through to one of the results.

2.  Clear the search box.

3.  Now type a search but do not click any result, then clear the box.

4.  Search using only two letters and click a result.

5.  Click one of your saved recent searches.

6.  Remove a single entry using its small x, then reload the page.

7.  Use Clear all, then reload again.

8.  Do eleven different searches, clicking a result each time.

9.  Search for something already in your list.

What should happen

- The search you clicked through appears under Recent searches when the box is empty.

- A search you abandoned without clicking anything is not saved.

- A two-letter search is not saved. Three letters is the minimum, by design.

- Clicking a saved search fills the box and runs the search again.

- Removing one entry removes only that one, and it stays gone after reloading.

- Clear all empties the list, and it stays empty after reloading.

- The list keeps only the ten most recent, dropping the oldest.

- Repeating an existing search moves it to the top rather than adding a duplicate.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 30.  Opening the photo behind a TripScore location

Where:  A profile's TripScore page, then a country, then its locations and map.

Do this

1.  Look at the list of locations for a country.

2.  Click a location that has a photo behind it.

3.  Look at any location whose original photo has since been deleted.

4.  Open the map view and click a pin.

5.  Click a pin whose original photo was deleted.

6.  Check that Explore on Map still works.

What should happen

- Locations with a photo are clearly clickable and open the correct post.

- Locations whose photo was deleted are plain and not clickable, so there are no dead links.

- A map pin's pop-up shows a small picture and a View post link.

- A deleted photo's pin shows no picture and no link.

- Explore on Map is unaffected.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 31.  Searching with unusual characters

Where:  The Search page.

Do this

1.  Search for each of these in turn, exactly as written: test(  then  [abc  then  a+b  then  c*  then  ?x

2.  After each one, check the page.

3.  Then run an ordinary search again.

4.  Try the same characters when typing an @ mention and when searching hashtags.

What should happen

- None of these cause an error page, an error message, or a blank broken screen.

- Finding no results is the correct outcome here.

- Ordinary searches still work correctly afterwards.

Note:  This checks a security fix. Previously these characters could crash the search.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Part 8 — General checks

## 32.  Clicking the logo while signed in

Where:  The logo in the top corner.

Do this

1.  While signed in, click the Taatom logo.

2.  Type the site address on its own into the address bar while still signed in.

3.  Now sign out and visit the site address again.

What should happen

- The logo takes you to your feed, not to the public marketing page.

- Visiting the plain address while signed in also takes you to your feed.

- Once signed out, the public marketing page appears as it should.

Note:  Previously, clicking the logo sent signed-in users to the public page, which looked like being logged out.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 33.  Signing out cleanly

Where:  Anywhere, while signed in with a conversation open.

Do this

1.  With a conversation open, sign out.

2.  Check where you end up.

3.  Sign back in.

4.  Check that messaging and notifications work again.

What should happen

- You are taken to the sign-in page.

- Nothing freezes or shows an error on the way out.

- After signing back in, live messages, notifications and badges all work normally again.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 34.  Using the site on a phone

Where:  A real phone, or a browser window made very narrow.

Do this

1.  Visit each of these and look carefully at the layout: the feed, the chat list and an open conversation, notifications, a journey page, search, and shorts.

2.  On each, check whether anything is cut off or overlapping.

3.  Check whether you can scroll sideways when you should not be able to.

What should happen

- Nothing is cut off, overlapping or unreadable.

- No page scrolls sideways.

- The notification badge is visible in the bottom bar.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

## 35.  Admin panel: searching with unusual characters

Where:  The SuperAdmin panel. Skip this section if you do not have admin access.

Do this

1.  In each of these screens, search for test( and then for [abc: Users, Travel content, Feature flags, Global search, Moderators, Connect pages, Orders, and Analytics events.

2.  After each, check the screen.

3.  Then run an ordinary search on each screen.

4.  On the Orders screen only, also paste in a real order reference.

What should happen

- None of the screens show an error or a broken page. No results is the correct outcome.

- Ordinary searches still return correct results everywhere.

- Looking up a real order reference on the Orders screen still works exactly as before.

Note:  This checks the same class of security fix as Section 31, applied across the admin tools.

| RESULT | ☐ Pass | ☐ Fail | Notes: |
| --- | --- | --- | --- |

# Existing features — quick confirmation

These features were not changed in this release, but they sit close to what was changed. A quick check that each still behaves normally is worthwhile. Tick each one off as you confirm it.

| Done | Feature |
| --- | --- |
| ☐ | Creating a photo post with a caption, a location and hashtags |
| ☐ | Creating a short video |
| ☐ | Liking, commenting on and saving a normal post in the feed |
| ☐ | Scrolling the feed and having more posts load |
| ☐ | Opening a post from the profile grid |
| ☐ | Archiving, unarchiving, hiding and unhiding your own post |
| ☐ | Creating a collection and adding a post to it |
| ☐ | Viewing another person's profile, and their photo grid |
| ☐ | The travel map and TripScore pages loading correctly |
| ☐ | The settings pages: privacy, notifications, appearance and blocked users |
| ☐ | Signing in, signing out, registering, and password reset |

# Reporting anything you find

If something does not behave as described, please capture the following. With these six details an issue can usually be fixed without needing to come back to you with questions.

| What to record | Example |
| --- | --- |
| The section number | Section 17, step 2 |
| What you did | Liked account B's post from account A |
| What you expected | A badge showing 1 on the bell icon |
| What actually happened | No badge appeared at all, even after waiting |
| A screenshot | Attach an image if the problem is visual |
| Which accounts and browser | Account A and B, Chrome on Windows |

# Sign-off

Please complete this once you have worked through the guide.

| Tester name |  |
| --- | --- |
| Date completed |  |
| Sections passed |  |
| Sections failed |  |
| Sections skipped |  |
| Overall assessment |  |
| Signature |  |